## Phase 1 — Foundation (Weeks 1–2)

This is the "set up your workshop before you build the chair" phase. Boring but if you skip it you'll regret it in week 4.

### 1.1 Project setup & tooling

- [ ] Create a new git repo (Github is fine)

- [ ] Set up a Python virtual environment with python -m venv venv and activate it. A virtual env is just an isolated Python install for this project — it stops your projects from fighting over which version of which library is installed

- [ ] Install dependencies and freeze them into a requirements.txt: anthropic (the LLM SDK), pytest (for tests), pydantic (for the data classes I'll mention below)

- [ ] Create an .env file for your Anthropic API key and add .env to .gitignore so you don't accidentally commit it (this is the kind of thing that gets you a scary email from Anthropic)

[ ] Sketch your folder structure. Something like:
 /agents/        ← one file per agent/parsers/       ← file parsing logic/models/        ← data classes (Message, Location, Character, etc.)/tests/         ← your test filesmain.py         ← entry point

### 1.2 Define your shared data models

This is the most important step in the whole project. Every agent will pass data to every other agent using these classes. If you nail this now, the rest of the project is just filling in blanks. If you get it wrong, you'll be refactoring everything in week 5.

- [ ] Create models/message.py with a Message pydantic class. Fields: sender: str, timestamp: datetime, content: str, source_file: str. Pydantic is a library that makes data validation automatic — if something tries to put a number where a string should go, it'll yell at you immediately instead of letting the bug propagate

- [ ] Create models/lore.py with Location, Character, HistoryEvent, and OtherDetail classes. Each one needs a supporting_quotes field that's a list of Quote objects (another pydantic class with text: str, speaker: str, source_file: str)

- [ ] Write a couple of tiny tests that just create instances of these classes with sample data. This sanity-checks your schema before you build anything on top of it

### 1.3 Speaker map config

- [ ] Create a config.json (or speaker_map.json) file that maps phone numbers to names: {"+16303463392": "Matt", ...}. Don't hardcode this in Python — keep it in a config file so the next person using your tool can swap in their own group's numbers

- [ ] Add a special key like "exporter": "Conrad" to handle messages without a phone prefix (the messages from whoever exported the chat)

- [ ] Write a small loader function: load_speaker_map(path) -> dict

### 1.4 Chat format study (don't skip this)

- [ ] Open each of the three files in a text editor and just look at them. Note every weird thing: how reactions are formatted, how multi-line messages work, what [photo] lines look like, etc.

- [ ] Write down all the patterns in a FORMAT_NOTES.md file in your repo. Future you will thank present you

- [ ] Look for edge cases specifically: messages that span 10 lines, messages with quoted text inside them (someone reacting to a previous message), timestamps that look slightly different

End of Phase 1 you should have: a repo with data classes, a working speaker map loader, and notes on the chat format. No agents yet.

## Phase 2 — Parser agents (Weeks 2–3)

The parser is pure Python — no LLM involved. We're just turning messy text into clean structured data.

### 2.1 Message boundary detector

- [ ] Create parsers/chat_parser.py with a function parse_chat_log(filepath, speaker_map) -> list[Message]

- [ ] Read the file line by line. Use a "state machine" pattern: keep track of the current message being built up. When you hit a line that looks like a new message header (either a timestamp alone or +phonenumber timestamp), you save the current message and start a new one

- [ ] Use Python's re module (regex) to detect the header patterns. Two regexes total: one for ^\s*\d{2}/\d{2}/\d{4}\s+\d{2}:\d{2}:\d{2}$ (exporter messages) and one for ^\+\d+\s+\d{2}/\d{2}/\d{4} (phone-prefixed messages)

- [ ] When you detect a header, look up the sender in your speaker map. Phone number found → that's the sender. No phone number → it's the exporter

- [ ] Return a list of Message objects

### 2.2 Reaction filter

- [ ] Create parsers/reaction_filter.py. After parsing, pass the messages through this filter to strip the noise

- [ ] Build a list of patterns that mean "this isn't real content": starts with Loved ", Laughed at ", Emphasized ", Reacted with an emoji, Loved an image, equals [photo], etc.

- [ ] Function signature: filter_reactions(messages: list[Message]) -> list[Message] — returns a new list with reactions removed

- [ ] Keep the filter separate from the parser. This is a design principle called "single responsibility" — each function does one thing. Easier to test, easier to fix when it breaks

### 2.3 Parser tests

- [ ] Create tests/test_parser.py. Write at least 5 small test cases:

  - A single one-line message from the exporter

  - A single message from a phone-prefixed sender

  - A multi-line message (content that spans several lines)

  - A reaction message (should be filtered out)

  - Two messages back to back (boundary detection)

- [ ] Run pytest from your terminal and make sure all tests pass before moving on

- [ ] Pro tip for junior devs: it's tempting to skip tests because they "slow you down." They don't. They're how you go fast in week 6 when you've forgotten what week 2 you was thinking

End of Phase 2 you should have: working parsers that turn your chat files into clean Message lists, with tests proving they work.

## Phase 3 — LLM agents (Weeks 3–5)

Now we start talking to Claude. Each "agent" is just a Python class that wraps a specific prompt and returns structured data.

### 3.1 Build a base agent class first

- [ ] Create agents/base.py with a BaseAgent class. All your specific agents will inherit from this

- [ ] It should have a method like call_claude(system_prompt, user_message) -> str that handles: making the API call, setting temperature low (like 0.2), retrying on failure, and parsing JSON out of the response

- [ ] Build a helper that strips markdown code fences (```json) if Claude wraps its JSON in them — it sometimes does even when you ask it not to

- [ ] Why do this first? Because all 5 of your LLM agents will need this exact same boilerplate. Write it once

### 3.2 Noise filter agent

- [ ] Create agents/noise_filter.py. Inherits from BaseAgent

- [ ] Write the system prompt: tell Claude its job is to label each message as lore, mechanic, noise, or ambiguous. Give it examples of each from your actual chat logs (the more concrete examples you put in the prompt, the better the output)

- [ ] Method: classify(messages: list[Message]) -> list[tuple[Message, str]] — returns the original messages paired with their label

- [ ] Important: send the messages to Claude with an ID number so it can refer back to specific messages without you having to match them by content (which gets messy fast)

- [ ] Decide a policy for ambiguous: easiest is to default-include them and let the extractors decide what's useful

### 3.3 Locations extractor agent

- [ ] Create agents/locations_extractor.py. Inherits from BaseAgent

- [ ] System prompt: extract every named location. For each one return name, aliases, factual details, and the exact verbatim quote that supports each detail. Tell it explicitly: do not invent details, do not paraphrase quotes

- [ ] Output should be a JSON list that maps cleanly onto your Location pydantic class. Pydantic will validate the structure for free — if Claude returns junk, pydantic raises an error and you can retry

- [ ] Only send the messages labeled lore (or ambiguous) — don't waste tokens sending Claude the mechanics chatter

### 3.4 Characters extractor agent

- [ ] Same pattern as Locations. Create agents/characters_extractor.py

- [ ] Critical thing in the prompt: explain the difference between player (real human) and character (fictional). The chat will say things like "Sam is the brother of Emperor Tiberius" — Sam is the player, the character is Kriggy Krieger. Claude will absolutely conflate these if you don't warn it

- [ ] Tell it to skip mechanical stats (subclass, feats, AC) but keep flavor (backstory, personality, relationships)

### 3.5 History extractor agent

- [ ] Same pattern. Create agents/history_extractor.py

- [ ] Each event needs a chronological_position that's either an integer (relative ordering) or null if it can't be placed

- [ ] Also a scope field: world, regional, or personal

### 3.6 Extractor tests

- [ ] These are trickier than the parser tests because LLM output isn't deterministic

- [ ] Best approach: hand-pick 10–20 sample messages with known lore content. Run each extractor on them. Assert that expected entries appear (e.g. "the output should contain a Location named Lake Mundi") rather than asserting exact structure

- [ ] Manually eyeball the output for hallucinations — does every detail trace back to a real quote in the source?

End of Phase 3 you should have: 4 working LLM agents (filter, locations, characters, history) that each take messages in and return validated structured data.

## Phase 4 — Reconciler, renderer, orchestrator (Weeks 5–7)

### 4.1 Reconciler agent

- [ ] Create agents/reconciler.py. This one is also LLM-powered

- [ ] Its job: take the output from all three extractors and merge it. Same entity mentioned in two extractors? Merge into one entry. "Lake Mundi" and "The Great Well" referring to the same lake? Merge them

- [ ] Prompt should say: preserve all supporting quotes, flag contradictions, never invent new facts during merging

- [ ] Also outputs a cross-reference index: a dict like {"Lake Mundi": ["Kriega entry mentions it", "Maltraav-Kriega War mentions it"]} that the renderer will use later

### 4.2 Footnote registry

- [ ] Create renderer/footnotes.py. Pure Python, no LLM

- [ ] Build a class FootnoteRegistry with a method add(quote: str, source: str) -> int that returns a footnote number. If the same quote is added twice, it should return the same number both times (this is called deduplication)

- [ ] Use a dictionary internally: {(quote, source): number}

### 4.3 Cross-link pass

- [ ] Create renderer/crosslink.py. Pure Python

- [ ] Build a slug map: for each entry name, generate its markdown anchor. "Lake Mundi (The Great Well, The Pond)" → #lake-mundi-the-great-well-the-pond. The rule for GitHub-style anchors: lowercase, spaces become hyphens, strip everything that isn't alphanumeric or a hyphen

- [ ] After all entries are rendered to markdown strings, do a find-and-replace pass: replace bare mentions of entry names with [Name](#slug) links

- [ ] Critical detail: process longest names first. If you replace "Krieger" before "Krieger Imperium", you'll mangle "Krieger Imperium" because the word "Krieger" inside it will already be linked. Sort by length descending first, then replace

### 4.4 Markdown renderer

- [ ] Create renderer/markdown.py

- [ ] Functions for each section: render_locations(locations) -> str, render_characters(characters) -> str, etc.

- [ ] Sort locations and characters alphabetically. Sort history events by chronological_position, putting nulls into a "Could Not Place" list at the end

- [ ] Wire up the footnote registry: as you render each entry, call footnote_registry.add(quote, source) and insert [^N] in the text

- [ ] At the very end, render the footnote definitions section

### 4.5 Orchestrator

- [ ] Create orchestrator.py. This is the brain — it decides what runs when

- [ ] Class with a run(files, config) -> str method

- [ ] Use concurrent.futures.ThreadPoolExecutor to run the parser agents in parallel (one per file). This is easier than asyncio for a junior dev and works fine for this use case

- [ ] Use the same trick to run the three extractor agents in parallel after filtering

- [ ] Handle errors: if any agent fails, retry once, then log and continue with whatever you have

### 4.6 Source filter flag

- [ ] Add CLI arguments using Python's built-in argparse library: --files, --exclude-sources, --output

- [ ] When --exclude-sources royalty.txt is passed, the renderer should drop any lore entry whose supporting quotes all come from excluded files (entries with mixed sources stay, just with the excluded quotes removed)

- [ ] This lets you generate both versions (gol-lore-full.md and gol-lore.md) from the same pipeline run

End of Phase 4 you should have: a working end-to-end pipeline you can run from the command line.

## Phase 5 — Testing & polish (Week 7)

### 5.1 End-to-end run

- [ ] Run the full pipeline on all three actual campaign files

- [ ] Compare the output to the hand-crafted documents I made you earlier

- [ ] Make a list of every miss: lore items that weren't extracted, hallucinations, miscategorized entries, broken cross-links

### 5.2 Prompt tuning

- [ ] For each miss, figure out which agent caused it: was it filtered out incorrectly? Extracted wrong? Mis-merged by the reconciler?

- [ ] Tweak that agent's prompt. Re-run. This is iterative and annoying but normal — most of the real work in LLM apps is prompt tuning

- [ ] Add the corrected examples directly into the prompt as few-shot examples. Claude learns from examples in the prompt way more reliably than from abstract rules

### 5.3 Error handling & logging

- [ ] When an LLM call returns malformed JSON, retry up to 3 times before giving up

- [ ] Log every ambiguous message and every flagged contradiction to a review.txt file. This is your "human in the loop" — you can scan it after each run and decide if any need manual handling

- [ ] Add basic logging throughout (Python's built-in logging module). Future you debugging this at midnight will be grateful

## A few meta-tips

Don't build it all before you run it. After Phase 1, you should have something that runs end-to-end even if it does almost nothing. Each phase adds more capability. The worst thing you can do is build Phases 1–4 in isolation and try to wire them together at the end.

Print debug everything. When an LLM agent returns a weird output, print(response) is your best friend. You don't need fancy debugging tools — just see what Claude actually said.

The hardest bugs are in the prompts, not the code. When something's wrong, your first instinct will be to look at the Python. 80% of the time the Python is fine and the prompt is ambiguous. Re-read your prompts critically.

Commit often. Every time something works, commit. When you break it 20 minutes later you'll be glad you can rewind.

Cost watch. Each LLM call costs real money. While developing, cache responses so you're not re-calling Claude on the same input ten times an hour. A simple @functools.lru_cache on your call_claude method during development saves a surprising amount of money.